STRATEGYFORGE AI

Master Product Requirements and Claude Build Package

Private Android Paper-Trading Application

AUTHORITATIVE BUILD BASELINE Single-user, personal-use application for Jason Boudreau. Paper trading only. Real-money execution is explicitly excluded from Version 1.0.

Version 1.0 Final
September 2026
America/Halifax

# Document Control and How to Use This Package

| Field | Value |
| --- | --- |
| Document title | StrategyForge AI Master Product Requirements and Claude Build Package |
| Version | 1.0 Final |
| Owner | Jason Boudreau |
| Audience | Claude Code and the owner |
| Use | Authoritative requirements, architecture, build plan, tests, and acceptance |
| Status | Approved baseline for implementation |
| Priority rule | Safety boundary > product decisions > requirements > contracts > architecture > build plan |

## Instructions to Claude

Read this entire document before changing code.

Build incrementally using the work packages in Section 18.

Maintain a requirement traceability matrix linking every requirement to design, code, tests, status, and evidence.

Do not mark a feature complete without passing executable verification.

Do not weaken requirements silently. Record conflicts and choose the safest reversible option.

Never implement real-money trading in Version 1.0.

Use Manual Review Required for unknown or unclassifiable strategy content.

Transparency note No specification can guarantee that an AI coding agent will produce a complex financial application with zero defects. This package maximizes the chance of completion through explicit requirements, safety boundaries, implementation order, state machines, test gates, and owner acceptance.

# 1. Executive Summary

StrategyForge AI is a private, single-user Android application for researching, compiling, validating, backtesting, and operating stock and cryptocurrency strategies with simulated money. It supports Recommendation Mode, in which the owner approves or declines a proposed action, and Autonomous Paper-Trading Mode, in which an approved strategy can execute simulated actions within deterministic risk limits.

The Android application is the user interface. An owner-controlled backend is authoritative for market data, strategy evaluation, risk decisions, portfolios, recommendations, paper orders, executions, accounting, reports, notifications, and audit history. The design intentionally prohibits arbitrary strategy code and real-money execution.

## Version 1 success outcomes

An owner can configure a market-data source and one or more AI providers without exposing credentials to the Android client.

An owner can create or import a restricted JSON strategy, validate it, backtest it, and activate an immutable version.

Recommendations are explainable, expiring, risk-checked, auditable, and idempotent.

Autonomous paper trading fails closed when data, strategy, portfolio, or risk state cannot be verified.

Portfolio totals reconcile to an append-only financial ledger.

Real-money trading cannot be enabled through UI, API, configuration, or strategy files.

# 2. Product Scope and Boundaries

## In scope

Private single-owner access

US-listed equities and allowlisted major USD crypto pairs

USD accounting with optional CAD display

Market-data abstraction and deterministic replay provider

AI-assisted research and controlled strategy compilation

Versioned strategy JSON and semantic validation

Historical backtesting

Recommendation and Autonomous Paper modes

Risk engine, emergency controls, reports, exports, backup, restore, and audit

## Explicitly out of scope for Version 1

Real-money orders or live broker order routing

Deposits, withdrawals, custody, wallets, or exchange accounts

Options, futures, leveraged tokens, binary options, or forex

Simulated margin beyond the defined short-selling assumptions

Public release, subscriptions, ads, social sharing, or a marketplace

Multi-user administration or role management

Transactional voice commands

Multi-model AI synthesis

PDF exports and Canadian-listed equities unless added through a formally approved change

# 3. Final Product Decisions

| Decision area | Final decision |
| --- | --- |
| User and distribution | One owner; private sideloaded Android app; no app-store publication. |
| Region and time | Owner in Canada; default display zone America/Halifax; UTC storage. |
| Market scope | US-listed equities and major USD crypto pairs in v1. |
| Architecture | Android client plus always-on owner-controlled backend. |
| Deployment | Docker Compose on a private always-on host or VPS, accessed over HTTPS/private network. |
| Backend | Kotlin and Spring Boot modular monolith; PostgreSQL; Flyway migrations. |
| Android | Kotlin, Jetpack Compose, Material 3, ViewModel, repository pattern, coroutines/Flow, Hilt, Room, WorkManager, Keystore. |
| Market data | Provider abstraction; initial adapter selected at setup after capability diagnostics; deterministic replay adapter mandatory. |
| Paper execution | Owned internal simulator and append-only ledger are authoritative. |
| Portfolios | Up to 10; default starting balance USD 100,000; reset archives old ledger. |
| Strategies | Up to 25 active; up to 500 instruments per strategy. |
| Currency | USD ledger base; CAD display using timestamped FX rates. |
| AI | Anthropic, OpenAI, Gemini, and OpenRouter adapter interfaces; owner-supplied encrypted server-side keys. |
| Strategy format | Versioned declarative JSON only; no executable code or arbitrary expressions. |
| Modes | Recommendation default; Autonomous Paper mode gated by validation, backtest, risk profile, disclosure, and recent authentication. |
| Shorting | Simulated and disabled by default; borrow, margin, forced-cover, exposure, and warnings required. |
| Orders | Market, limit, stop, stop-limit; partial fills supported. |
| Fees and slippage | Configurable. Default zero commission; market spread when available; fallback 0.10% equities and 0.20% crypto. |
| Risk | Deterministic rules control execution. AI confidence is informational only. |
| Notifications | In-app inbox authoritative; optional FCM push; critical safety events cannot be disabled. |
| Exports | CSV and JSON in v1. |
| Retention | Audit, strategy, research, recommendation, order, execution, and ledger history retained until explicit export and purge. |
| Privacy | No external analytics by default; only configured market, AI, notification, and opt-in crash services. |

# 4. Personas and Operating Modes

## Owner persona

The owner configures providers, creates portfolios, manages strategies, reviews research, approves recommendations, enables or disables autonomy, monitors risk, exports reports, and performs backup and restore. There are no other users or administrators.

## Recommendation Mode

The backend generates an expiring recommendation after strategy evaluation and deterministic risk review. The owner can accept, modify within permitted limits, decline, snooze, or pause the strategy. Acceptance must be authenticated and idempotent.

## Autonomous Paper-Trading Mode

The backend automatically executes qualifying simulated orders only after all strategy, portfolio, data-quality, and risk gates pass. Autonomous mode requires explicit confirmation and must be reauthorized after material changes. Critical stops and failures always notify the owner.

## Emergency states

| Control | Effect |
| --- | --- |
| Pause All | Stops new strategy evaluations and new recommendations. |
| Prevent New Positions | Allows position-reducing activity but blocks risk-increasing activity. |
| Cancel Pending Orders | Cancels all cancellable paper orders. |
| Disable Autonomous | Returns active strategies to Recommendation Mode or Paused based on owner choice. |
| Close All Simulated Positions | Creates explicit closing paper orders after confirmation; separate from Pause All. |

# 5. Functional Requirements

## Identity and Configuration

| ID | Requirement |
| --- | --- |
| FR-001 | Create exactly one owner account during first-run bootstrap and disable additional registration. |
| FR-002 | Support secure login, session revocation, offline recovery code, and optional TOTP. |
| FR-003 | Store owner preferences for timezone, USD/CAD display, theme, risk defaults, and notifications. |
| FR-004 | Provide diagnostics for backend, database, market provider, AI providers, FCM, clock drift, and data freshness. |

## Portfolio and Ledger

| ID | Requirement |
| --- | --- |
| FR-010 | Create, rename, archive, clone, and reset up to 10 paper portfolios. |
| FR-011 | Implement append-only double-entry cash and position ledger semantics. |
| FR-012 | Reconcile balances from ledger events rather than mutable totals. |
| FR-013 | Track funding, reservations, executions, fees, slippage, borrow fees, dividends, splits, and FX translations. |
| FR-014 | Show cash, buying power, cost basis, market value, realized P/L, unrealized P/L, and total return. |
| FR-015 | Reset by archiving the existing portfolio and creating a new ledger. |

## Assets and Market Data

| ID | Requirement |
| --- | --- |
| FR-020 | Maintain an instrument master for supported US equities and allowlisted USD crypto pairs. |
| FR-021 | Create watchlists and price alerts. |
| FR-022 | Ingest quotes and OHLCV candles with source and exchange timestamps. |
| FR-023 | Display real-time or delayed status and exact data timestamp. |
| FR-024 | Reject evaluation when data is missing, stale, out of order, or unavailable under provider capability. |
| FR-025 | Process supported corporate actions and mark affected results Manual Review Required when required source data is unavailable. |

## AI Research

| ID | Requirement |
| --- | --- |
| FR-030 | Configure AI providers through a common adapter. |
| FR-031 | Encrypt provider keys server-side and never expose them to Android. |
| FR-032 | Record provider, model, prompt, parameters, response, sources, usage, cost when available, timestamps, and edits. |
| FR-033 | Require citations or source references when the selected research workflow supports retrieval. |
| FR-034 | Label AI output unverified until reviewed. |
| FR-035 | Compile approved research into the controlled schema, never executable code. |
| FR-036 | Preserve the full AI audit trail linked to the strategy version. |
| FR-037 | Apply token, request, and cost ceilings. |

## Strategies

| ID | Requirement |
| --- | --- |
| FR-040 | Create, import, clone, edit, version, export, pause, suspend, and archive strategies. |
| FR-041 | Validate imports against JSON schema and security controls. |
| FR-042 | Reject executable content, unsupported operators, unsafe values, and schema violations. |
| FR-043 | Label unrecognized but potentially meaningful content Manual Review Required. |
| FR-044 | Make activated versions immutable and addressable by cryptographic hash. |
| FR-045 | Support approved indicators, entry/exit rules, sizing, stops, targets, holding period, schedule, data requirements, and inactivity conditions. |
| FR-046 | Provide human-readable explanations. |
| FR-047 | Cap a strategy at 500 instruments and the system at 25 active strategies. |

## Backtesting

| ID | Requirement |
| --- | --- |
| FR-050 | Use only information available at each simulated timestamp and prevent look-ahead bias. |
| FR-051 | Support date range, starting capital, fees, spread, slippage, execution delay, universe, benchmark, and risk profile. |
| FR-052 | Report return, annualized return when meaningful, volatility, drawdown, win/loss rate, profit factor, expectancy, average gain/loss, exposure, turnover, fees, slippage, and trades. |
| FR-053 | Produce equity and drawdown series and benchmark comparison. |
| FR-054 | Record dataset provider, coverage, gaps, adjustments, and timestamps. |
| FR-055 | Prevent activation when backtest integrity has critical errors. |

## Signals and Recommendations

| ID | Requirement |
| --- | --- |
| FR-060 | Evaluate active strategies on an authoritative backend schedule. |
| FR-061 | Create signals with strategy version, market snapshot, triggered rules, proposed action, quantity, order type, expiry, and rationale. |
| FR-062 | Create recommendations only after deterministic risk evaluation. |
| FR-063 | Allow accept, permitted modification, decline, snooze, and pause. |
| FR-064 | Reject acceptance after expiry or material market-price deviation. |
| FR-065 | Guarantee at most one order per recommendation through idempotency, locking, and atomic transitions. |
| FR-066 | Record accepted, modified, declined, expired, superseded, blocked, and failed outcomes. |

## Autonomous Paper Trading

| ID | Requirement |
| --- | --- |
| FR-070 | Make Recommendation Mode the default. |
| FR-071 | Require validated immutable strategy, successful backtest, portfolio, allocation, risk profile, disclosure, and recent authentication before autonomy. |
| FR-072 | Reauthorize autonomy after material changes. |
| FR-073 | Execute only after deterministic risk checks pass. |
| FR-074 | Pause automatically on stale data, unavailable risk engine, repeated errors, loss/drawdown limit, or reconciliation failure. |
| FR-075 | Provide Pause All, Prevent New Positions, Cancel Pending Orders, Disable Autonomous Mode, and separate Close All Simulated Positions. |

## Orders and Simulation

| ID | Requirement |
| --- | --- |
| FR-080 | Support market, limit, stop, and stop-limit paper orders. |
| FR-081 | Support Created, Validated, Rejected, Pending, Partially Filled, Filled, Cancelled, Expired, and Failed states. |
| FR-082 | Simulate spread, slippage, commissions, partial fills, liquidity, execution delay, trading hours, and crypto 24/7 behaviour. |
| FR-083 | Support long and optional simulated short/cover actions with borrow and forced-cover assumptions. |
| FR-084 | Prevent sells beyond holdings unless approved short simulation is enabled. |
| FR-085 | Link every order and execution to its portfolio, source, strategy version where applicable, market snapshot, and risk decision. |

## Risk

| ID | Requirement |
| --- | --- |
| FR-090 | Enforce trade value, strategy/instrument/asset-class allocation, positions, frequency, daily loss, drawdown, short exposure, quote age, spread, liquidity, and symbol lists. |
| FR-091 | Apply the strictest global, portfolio, strategy, and order constraint. |
| FR-092 | Prevent AI output from overriding deterministic risk rules. |
| FR-093 | Record every risk evaluation, inputs, rule results, and final decision. |
| FR-094 | Provide consecutive-loss and error-rate suspension rules. |

## Notifications and Reporting

| ID | Requirement |
| --- | --- |
| FR-100 | Maintain an authoritative in-app notification inbox. |
| FR-101 | Support optional push for recommendations, expiries, fills, rejections, stop/target events, risk events, suspensions, stale data, health, and daily summary. |
| FR-102 | Redact sensitive lock-screen content by default. |
| FR-103 | Produce portfolio, strategy, asset, trade, recommendation, risk, fee/slippage, benchmark, and AI provenance reports. |
| FR-104 | Compare accepted/declined and autonomous/recommendation outcomes without claiming causation. |
| FR-105 | Export CSV and JSON with stable schemas and reconciliation totals. |

## Audit and Operations

| ID | Requirement |
| --- | --- |
| FR-110 | Append audit events for authentication, settings, providers, research, strategies, risk, recommendations, orders, executions, emergency controls, exports, and failures. |
| FR-111 | Show health, scheduler, provider, data-lag, reconciliation, queue, and error diagnostics. |
| FR-112 | Support backup, restore, migrations, replay/demo mode, and disaster-recovery verification. |
| FR-113 | Block real-money functionality through module boundaries and server policy. |

# 6. Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| NFR-001 | Store timestamps in UTC and display them using timezone-aware formatting. |
| NFR-002 | Use decimal types and explicit rounding rules for all financial values. |
| NFR-003 | Use the backend as source of truth; Room is a cache only. |
| NFR-004 | Authenticate, authorize, validate, correlate, and make retryable mutations idempotent. |
| NFR-005 | Target cached dashboard load under 2 seconds and normal network refresh under 5 seconds. |
| NFR-006 | Target p95 risk and paper-order decision under 2 seconds after required data is available. |
| NFR-007 | Prevent duplicate execution under retries, concurrent devices, scheduler retries, and restarts. |
| NFR-008 | Preserve ledger, order, recommendation, and audit consistency during recovery. |
| NFR-009 | Support screen readers, scalable fonts, adequate contrast, and non-colour-only P/L cues. |
| NFR-010 | Use structured, secret-redacted, correlated logs. |
| NFR-011 | Pin toolchains and dependencies for reproducible builds. |
| NFR-012 | Keep core tests independent of live provider APIs. |

# 7. Architecture Specification

Android App (private sideload)

| HTTPS over private network

v

Kotlin / Spring Boot Modular Monolith

+-- Identity and Configuration

+-- Instruments and Market Data

+-- Research and Strategy Compiler

+-- Strategy Validation and Backtesting

+-- Portfolio, Ledger, and Positions

+-- Signals, Risk, Recommendations

+-- Paper Orders and Execution

+-- Reports, Notifications, Audit, Operations

|

+-- PostgreSQL

+-- Optional Redis / persistent scheduler

+-- Market Data Provider Adapters

+-- AI Provider Adapters

+-- Optional FCM

## Architectural rules

Modular monolith first; no microservices without a demonstrated scaling or release need.

Android uses single-activity Compose, unidirectional data flow, immutable UI state, ViewModels, repositories, coroutines/Flow, Hilt, Room, and WorkManager.

Backend owns state and all consequential decisions.

Provider integrations implement capability discovery and explicit unsupported states.

Deterministic replay data is mandatory for tests and demo mode.

All consequential state changes are atomic and produce audit events.

## Financial precision

| Value | Storage | Rule |
| --- | --- | --- |
| Money | decimal(38,12) | HALF_EVEN for reports; preserve source values |
| Quantity | decimal(38,18) | Respect instrument scale and lot rules |
| Price | decimal(38,12) | Retain provider timestamp and source |
| FX | Rate plus both amounts | Never silently convert; retain rate timestamp |

# 8. State Machines and Transaction Rules

## Strategy lifecycle

Draft -> Validation Failed | Manual Review Required | Validated -> Backtested -> Paper Eligible -> Active Recommendation | Active Autonomous -> Paused | Suspended -> Archived

## Recommendation lifecycle

Created -> Blocked | Pending -> Accepted | Modified | Declined | Expired | Superseded | Failed

## Paper order lifecycle

Created -> Validated -> Pending -> Partially Filled -> Filled

Created / Validated / Pending -> Rejected | Cancelled | Expired | Failed

## Atomicity and idempotency

Recommendation acceptance, paper-order creation, cash reservation, and audit event occur in one transaction.

Execution fills and balanced ledger entries occur in one transaction.

Scheduler locks by strategy and evaluation time bucket.

Idempotency keys are persisted with their response status.

A recommendation can create at most one order.

# 9. Strategy File Contract

The strategy file is a restricted JSON document validated against JSON Schema and additional semantic rules. Unknown fields are not silently ignored. Executable content is prohibited.

{

"schemaVersion": "1.0",

"strategyId": "UUID",

"version": 1,

"metadata": {

"name": "Momentum Example",

"description": "Example only",

"assetClass": "US_EQUITY",

"timeframe": "1h",

"createdBy": "AI_COMPILED"

},

"universe": { "symbols": ["AAPL", "MSFT"] },

"dataRequirements": {

"minimumHistoryBars": 200,

"maximumQuoteAgeSeconds": 30,

"indicators": [

{ "id": "SMA_20", "type": "SMA", "period": 20 },

{ "id": "SMA_50", "type": "SMA", "period": 50 }

]

},

"entryRules": {

"operator": "ALL",

"conditions": [

{ "left": "SMA_20", "comparison": "CROSSES_ABOVE", "right": "SMA_50" }

]

},

"exitRules": {

"stopLossPercent": 3.0,

"takeProfitPercent": 6.0,

"maximumHoldingBars": 120

},

"positionSizing": { "method": "PERCENT_OF_EQUITY", "value": 2.0 },

"orderInstructions": { "orderType": "MARKET", "timeInForce": "DAY" },

"riskLimits": {

"maximumOpenPositions": 5,

"maximumDailyTrades": 10,

"maximumDailyLossPercent": 2.0,

"allowShort": false

},

"inactivityConditions": [

"STALE_MARKET_DATA",

"RISK_ENGINE_UNAVAILABLE",

"RECONCILIATION_FAILURE"

]

}

## Supported initial indicators and operators

| Category | Values |
| --- | --- |
| Indicators | SMA, EMA, RSI, MACD, ATR, Bollinger Bands |
| Comparisons | GT, GTE, LT, LTE, EQ, CROSSES_ABOVE, CROSSES_BELOW |
| Rule groups | ALL, ANY |
| Position sizing | Fixed cash, percent of equity, fixed quantity |
| Timeframes | 1m, 5m, 15m, 1h, 4h, 1d |

## Prohibited content

Source code or scripts

Dynamic imports or downloads

Database, shell, file-system, or network commands

Reflection or arbitrary evaluation

Unknown schema fields

Rules that rely on future data

Values outside declared bounds

# 10. Data Model and API Contract

## Core entities

Owner, Session, Device, ProviderCredential, ProviderConfiguration, Instrument, Quote, Candle, FXRate, Watchlist, Portfolio, LedgerEntry, PositionLot, Position, ResearchSession, ResearchSource, Strategy, StrategyVersion, StrategyValidation, Backtest, BacktestTrade, Signal, RiskProfile, RiskEvaluation, Recommendation, RecommendationDecision, PaperOrder, PaperExecution, NotificationEvent, AuditEvent, SystemHealthEvent, and IdempotencyRecord.

## API groups

| Group | Representative routes |
| --- | --- |
| Identity | /v1/bootstrap, /v1/auth, /v1/sessions |
| Configuration | /v1/settings, /v1/providers, /v1/diagnostics |
| Markets | /v1/instruments, /v1/market-data, /v1/watchlists |
| Portfolio | /v1/portfolios, /v1/ledger, /v1/positions |
| Research and strategy | /v1/research, /v1/strategies, /v1/validations, /v1/backtests |
| Signals and risk | /v1/signals, /v1/recommendations, /v1/risk |
| Execution | /v1/orders, /v1/executions |
| Reporting and audit | /v1/reports, /v1/exports, /v1/notifications, /v1/audit |
| Emergency | /v1/emergency/pause-all, prevent-new, cancel-pending, close-all-simulated |

## API standards

OpenAPI 3.1 validated in CI

JSON with ISO-8601 timestamps

RFC 7807 problem details

Idempotency-Key on retryable consequences

ETag or version-based optimistic concurrency

Cursor pagination for histories

Correlation ID in response and audit

Credentials never returned after creation

# 11. Risk Engine Specification

## Control hierarchy

The strictest applicable global, portfolio, strategy, and order rule wins. AI output may recommend only and cannot override the risk engine.

| Control family | Examples |
| --- | --- |
| Exposure | Trade value/percent, instrument, asset class, strategy allocation, open positions |
| Loss | Daily loss, total drawdown, consecutive losses |
| Activity | Trades per minute/hour/day, cooldowns |
| Data quality | Quote age, missing candles, out-of-order data, provider health |
| Market quality | Spread, liquidity, abnormal price deviation, trading schedule |
| Shorting | Enabled flag, locate assumption, borrow fee, short exposure, forced cover |
| Eligibility | Symbol allow/deny list, strategy status, portfolio status |
| System safety | Reconciliation, scheduler, risk engine, database, clock drift |

## Fail-closed rule

No verified state, no new trade If market data, portfolio state, strategy version, risk-engine state, or ledger reconciliation cannot be verified, the system must not open or increase a position.

# 12. Backtesting Specification

Use point-in-time data only and prevent future-data leakage.

Record dataset source, timestamps, coverage, gaps, adjustments, and provider mode.

Simulate fees, spread, slippage, execution delay, partial fills, corporate actions, and trading calendars.

Support SPY as default equity benchmark and BTC-USD as default crypto benchmark.

Produce trade-level outputs and equity/drawdown series.

Block activation when critical data-integrity or look-ahead tests fail.

## Required metrics

| Performance | Risk and quality |
| --- | --- |
| Starting/ending equity, net return, annualized return when meaningful, realized/unrealized P/L | Maximum drawdown, volatility, exposure, turnover |
| Win/loss rates, average gain/loss, expectancy, profit factor | Data gaps, adjustment quality, trade count, holding periods |
| Fees, slippage, borrow cost, benchmark difference | Assumptions and limitations |

# 13. AI Research and Compilation

## Research workflow

Select provider and model.

Define asset class, universe, horizon, timeframe, approach, and prompt.

Set request and cost ceilings.

Run research and retain prompt, parameters, response, cited sources, usage, cost, and timestamps.

Review and edit research.

Compile only into the approved strategy schema.

Run schema, semantic, security, data-availability, and risk validation.

Backtest before paper eligibility.

## Prompt-injection boundary

Research content, uploaded files, and retrieved source material are untrusted data. They cannot modify system instructions, tool permissions, schema rules, risk constraints, or real-money restrictions.

## AI provenance reporting

Provider and model

Prompt/version

Generation time

Sources

User edits

Compiler output and validation results

Resulting strategy version/hash

Subsequent performance, clearly presented without claims that the model caused results

# 14. Notifications, Reporting, and Daily Briefing

## Notification channels

Recommendation action

Order and execution information

Risk and safety alert

Strategy health

Market-data health

Security event

Daily portfolio summary

The in-app inbox is authoritative. Push is a convenience channel. Recommendation acceptance must open an authenticated detail screen and use a single-use server-side action token; notification payloads cannot directly execute trades.

## Reports

Portfolio summary and history

Realized and unrealized gain/loss

Strategy and asset attribution

Recommendation decisions

Risk and drawdown

Fees, spread, slippage, and borrow costs

Benchmark comparison

AI provenance and compilation history

CSV and JSON exports with reconciliation totals

# 15. Security, Privacy, and Operations

Threat-model authentication, credential storage, strategy imports, AI prompt injection, notification actions, API replay, scheduler concurrency, backups, and private remote access.

Use Argon2id or platform-approved password hashing. Encrypt provider credentials with an external master key.

Never store secrets in source, APK, logs, crash reports, or plaintext database fields.

Use TLS and document private-network setup.

Validate imports by size, encoding, JSON parse, schema, semantic rules, and prohibited content.

Require recent authentication for autonomy, shorting, risk increases, key changes, emergency close-all, backups, and recovery-code regeneration.

Run dependency, secret, static, and container scans. Generate an SBOM.

Encrypt backups and test restores.

No live brokerage order interface, credential field, route, or hidden feature toggle exists in Version 1.

# 16. User Experience and Screen Inventory

## Navigation

Bottom navigation: Home, Strategies, Portfolio, Activity, More. Pause All remains globally accessible when any strategy is active.

## Screens

| Area | Screens |
| --- | --- |
| Access | Splash, bootstrap, login, recovery, TOTP, disclosures |
| Home | Dashboard, system health, mode, recent activity, emergency controls |
| Strategies | Library, details, create/import, research, compile, validate, backtest, versions, settings, activation, health |
| Portfolio | Summary, cash, positions, pending orders, closed positions, allocation, risk, ledger |
| Recommendations | Inbox, detail, accept/modify/decline, expiry, history |
| Reports | Performance, strategy, asset, risk, drawdown, trades, fees/slippage, benchmarks, exports |
| Settings | Profile, security, providers, risk, notifications, currency/timezone, privacy, backup, diagnostics, about |

## Required UI states

Loading

Empty

Success

Validation warning

Manual Review Required

Failure

Offline

Stale data

Delayed data

Permission denied

Autonomous active

Paused or suspended

# 17. Test and Acceptance Plan

## Test layers

Domain unit tests

Property-based financial invariant tests

Schema and semantic validation tests

Database integration tests

API contract tests

Provider fixture tests

Scheduler and concurrency tests

Android ViewModel and Compose UI tests

End-to-end deterministic replay tests

Security and backup/restore tests

## Mandatory scenarios

Owner bootstrap and second-registration rejection

Credential encryption and log redaction

Portfolio create, clone, archive, and reset

Ledger reconciliation after buys, sells, fees, splits, dividends, shorts, covers, partial fills, and cancellations

Valid and invalid strategy imports

Executable content and prompt-injection rejection

Manual Review Required workflow

Backtest look-ahead prevention and missing data

Real-time/delayed capability states

Recommendation accept, modify, decline, expire, supersede, duplicate tap, and two-device race

Autonomous activation and reauthorization

Every defined risk block

Scheduler retry without duplicates

Backend restart during pending order and execution

Every emergency control

Push unavailable while inbox remains complete

Provider timeout, malformed data, clock skew, and out-of-order candles

AI timeout, malformed JSON, missing sources, and budget limit

Exports reconcile to ledger

Real-money activation attempts fail at all layers

Clean backup/restore and migration

## Release gates

100% of Version 1 requirements mapped in traceability

All mandatory scenarios pass

Android debug and release builds succeed

Backend build, migrations, and containers succeed

OpenAPI validation passes

No unresolved critical or high security finding

Replay end-to-end suite passes twice from clean databases

Backup/restore drill passes

Real-money prohibition tests pass

# 18. Claude Build Plan

| WP | Outcome | Scope | Exit gate |
| --- | --- | --- | --- |
| WP0 | Repository and verification harness | Monorepo, toolchains, Docker Compose, CI, formatting, linting, traceability, decision log, replay fixtures. | Clean build and skeleton tests pass. |
| WP1 | Identity, settings, and diagnostics | Owner bootstrap, authentication, recovery, preferences, provider configuration, secrets, diagnostics. | Security and API tests pass. |
| WP2 | Instrument master and market data | Provider interfaces, initial adapter, replay adapter, candles, quotes, FX, freshness, capability discovery, caching, limits. | Provider contracts pass; unsupported capabilities display explicitly. |
| WP3 | Portfolio, ledger, and manual orders | Ledger, lots, positions, manual orders, simulation, costs, partial fills, cancellation, reconciliation. | Financial invariants and recovery tests pass. |
| WP4 | Strategy framework | Schema, import/export, semantic validation, hashes, immutable versions, explanations, Manual Review Required. | Malicious and contradictory fixtures rejected. |
| WP5 | Backtesting | Point-in-time evaluation, datasets, corporate actions, benchmarks, metrics, reports. | Golden fixtures and no-look-ahead tests pass. |
| WP6 | Risk, signals, and recommendations | Risk hierarchy, scheduler, signals, expiry, decisions, atomic order creation, inbox. | Duplicate, race, and retry tests pass. |
| WP7 | Autonomous paper mode | Activation gates, reauthorization, autonomous execution, suspension, health, emergency controls. | Fail-closed and recovery tests pass. |
| WP8 | AI research and compilation | Provider adapters, encrypted keys, budgets, prompts, sources, history, controlled compilation and audit. | Injection and malformed-output tests pass. |
| WP9 | Android completion | All screens, cache, states, accessibility, channels, deep links, diagnostics, redaction. | Compose UI and device smoke tests pass. |
| WP10 | Reports and operations | Reports, exports, backup, restore, migrations, health, logs, runbook. | Reconciliation and clean restore pass. |
| WP11 | Release candidate | Full tests, scans, dependency review, SBOM, clean build, replay simulation, documentation, signed APK. | No v1 requirement remains Not Started; all release gates pass. |

# 19. Claude Master Build Instructions

Copy this instruction into Claude Code Use the text below as the initial task after placing this document in a private repository.

You are responsible for delivering the complete StrategyForge AI Version 1 repository from the attached master build package.

Read the entire master document before changing code. Treat it as authoritative. If statements conflict, follow this priority: safety boundary, final product decisions, functional and non-functional requirements, contracts, architecture, build plan. Record unresolved conflicts in docs/DECISION_LOG.md and select the safest reversible option.

Your objective is a working private single-user Android application and backend, not a prototype or design-only response. Implement every Version 1 requirement with code, migrations, tests, documentation, and executable verification. Never implement real-money trading.

Execution protocol:

1. Create a requirement traceability matrix.

2. Establish the repository, exact toolchain versions, and verification commands.

3. Execute one work package at a time in the documented order.

4. Before each work package, state outcome, requirements, files, migrations, tests, dependencies, and risks.

5. Implement the package completely.

6. Run formatting, linting, compilation, migrations, unit, integration, contract, security, and applicable Android UI tests.

7. Fix failures before marking the package complete.

8. Update traceability and decision logs.

9. Commit the completed package with a descriptive message.

10. Continue only after its exit gate passes.

Engineering rules:

- Kotlin for Android and backend; Jetpack Compose; Spring Boot; PostgreSQL; Flyway; Docker Compose; OpenAPI 3.1; Hilt; Room; WorkManager; coroutines/Flow.

- Modular monolith, not microservices.

- Backend is authoritative; Android data is cache only.

- Deterministic replay providers for core CI. Live APIs are optional integration tests.

- No arbitrary code, dynamic strategy scripts, unbounded expressions, hidden production stubs, or silent placeholder data.

- Every retryable mutation is idempotent. Every consequential decision is audited.

- Unknown strategy content is Manual Review Required.

- Fail closed when market data, risk state, portfolio state, strategy state, or reconciliation cannot be verified.

- AI output is untrusted and may compile only to the approved schema.

- Detect provider capabilities; never invent them.

- Never use floating point for financial values.

- Do not claim completion without passing verification.

Final delivery must include the release APK path and checksum, backend build/deployment instructions, migration status, test reports, security scan results, SBOM, 100% Version 1 requirement traceability, explicit limitations, backup/restore instructions, and owner acceptance checklist.

# 20. Owner Setup and Execution Runbook

## Before beginning

Install Git, Docker Desktop or Docker Engine, Android Studio, a supported JDK, and Claude Code.

Create a private Git repository named strategyforge-ai.

Place this document in the repository under docs/StrategyForge_AI_Master_Build_Package_v1.0.docx.

Create README.md telling Claude to read the master document first.

Commit the baseline before code is generated.

Open Claude Code in the repository root and paste Section 19 as the first task.

## Credentials to obtain when needed

One market-data account supported by the chosen adapter and your intended personal use

One AI-provider key to begin

Firebase project only if external push is desired

Private-network/VPN service when connecting to a home-hosted backend

Secret handling Never paste secrets into prompts or commit them. Store them in local environment variables or a secrets manager. Provide only a .env.example with empty values.

## Required owner checks

Timezone and USD/CAD display are correct.

Delayed data is visibly labelled.

Accepting one recommendation twice creates one order.

Pause All prevents new paper orders.

Close All is separate and confirmed.

In-app notifications remain when push is disabled.

Unsafe or unknown strategy content is rejected or marked Manual Review Required.

Stale data blocks trading.

Exports reconcile with the ledger.

No UI, API, module, or configuration enables real-money trading.

## Safe rollout order

Run deterministic replay/demo mode.

Create one paper portfolio.

Create one simple strategy.

Validate and backtest it.

Operate in Recommendation Mode.

Verify emergency controls and reconciliation.

Run autonomous mode using replay data.

Only then enable live market data for autonomous paper trading.

# Appendix A. Requirement Traceability Template

| Requirement | Design reference | Code reference | Test reference | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| FR-001 |  |  |  | Not Started |  |
| FR-002 |  |  |  | Not Started |  |
| NFR-001 |  |  |  | Not Started |  |

Allowed statuses: Not Started, In Progress, Blocked, Manual Review Required, Failed, Passed, Deferred by Version 1 Scope.

# Appendix B. Decision Log Template

| Field | Required content |
| --- | --- |
| ID | Sequential decision number |
| Date | Decision date |
| Context | Problem or ambiguity |
| Decision | Selected approach |
| Alternatives | Options considered |
| Consequences | Benefits and trade-offs |
| Requirements affected | IDs |
| Reversal plan | How to safely change later |

# Appendix C. Environment Variable Template

DATABASE_URL=

DATABASE_USER=

DATABASE_PASSWORD=

MASTER_ENCRYPTION_KEY=

JWT_SIGNING_KEY=

MARKET_PROVIDER=REPLAY

MARKET_API_KEY=

MARKET_API_SECRET=

ANTHROPIC_API_KEY=

OPENAI_API_KEY=

GEMINI_API_KEY=

OPENROUTER_API_KEY=

FCM_CREDENTIALS_PATH=

DEFAULT_TIMEZONE=America/Halifax

DEFAULT_BASE_CURRENCY=USD

REAL_MONEY_TRADING_ENABLED=false

# Appendix D. Final Definition of Done

Every Version 1 requirement is Passed with evidence.

Code compiles from a clean checkout.

Database migrations apply to a clean database and upgrade a previous test database.

All test layers and release gates pass.

The signed APK installs and connects to the private backend.

The backend starts from documented Docker Compose commands.

Replay mode completes a deterministic end-to-end cycle.

Recommendation and autonomous paper modes operate without duplicate orders.

Risk and emergency controls fail closed.

Backup and restore complete with successful reconciliation.

No critical/high security issue remains.

No real-money execution path exists.